Professionally drafted, ready‑to‑use proposal templates and contracts tailored specifically for your Zapier + n8n automation consultancy business, based on your previous roadmap, packages, and business model.

You can copy these directly into:

- PDF proposals

- Google Docs

- Microsoft Word

- Your CRM

- Your website or client portal

Everything is written to sound expert, trustworthy, and automation‑focused.

# 📄 PROPOSAL TEMPLATE (Full Version)

Zapier + n8n Workflow Automation Proposal

## 1. Cover Page

[Your Business Name]
Automation & Workflow Engineering Consultancy
Proposal for: [Client Company]
Prepared by: [Your Name]
Date: [Insert Date]
Version: 1.0

## 2. Executive Summary

Dear [Client Name],

Thank you for the opportunity to support your automation and workflow initiatives. This proposal outlines how [Your Business Name] will help [Client Company] streamline operations, eliminate manual tasks, improve data accuracy, and enhance team productivity using Zapier, n8n, and modern automation architecture.

Our goal is to:

- Simplify and automate your business processes

- Improve operational efficiency

- Reduce manual errors and repetitive work

- Create scalable, documented automations

- Enable long-term sustainable workflow growth

We look forward to partnering with you.

## 3. Project Goals & Objectives

Your automation project will focus on:

- Identifying high‑impact opportunities for automation

- Designing and building optimized workflows

- Integrating systems (CRM, email, forms, billing, etc.)

- Ensuring workflows are reliable and error-resistant

- Delivering documentation and training to your team

## 4. Scope of Work

This engagement includes:

### Phase 1 — Discovery & Mapping

- Automation audit

- Workflow design diagrams

- Data flow architecture

- Requirement gathering calls

### Phase 2 — Build & Implementation

- Create up to [X] workflows

- Integrate [X] systems (e.g., CRM, email, forms, SaaS tools)

- Conditional logic & branching

- API integrations where applicable

- Error notifications & fallback handling

### Phase 3 — Testing & Quality Assurance

- Debugging

- Workflow optimization

- Scenario stress testing

- Documentation of final setup

### Phase 4 — Delivery & Training

- Screenshare training call

- Training materials / videos

- Handover documentation

### Optional Add-ons

- Monthly maintenance

- Additional workflows

- AI integrations

- Dashboard/report automation

## 5. Timeline

| Phase | Estimated Duration |
| --- | --- |
| Discovery | 2–5 days |
| Build | 7–14 days |
| Testing | 2–4 days |
| Delivery | 1–2 days |

Total Estimated Duration: [X] Days

## 6. Pricing

| Package | Price |
| --- | --- |
| Project Total | $[Amount] |
| Optional Add-ons | $[Amount] |
| Monthly Maintenance Option | $[Amount]/mo |

50% upfront, 50% on final delivery unless otherwise agreed.

## 7. Maintenance Option (Recommended)

Monthly retainer includes:

- Monitoring & uptime checks

- Priority support

- 1–3 workflow updates

- Fast issue resolution

## 8. Assumptions

- Client will provide timely access to systems

- Client will approve workflows before launch

- Third-party tools (Zapier, hosting, SaaS apps) billed separately

## 9. Acceptance & Sign-Off

I agree to the scope, pricing, and terms outlined in this proposal.

Client Name: ____________________
Signature: _______________________
Date: ____________________________

Consultant Name: __________________
Signature: ________________________
Date: _____________________________

# 📝 SHORT PROPOSAL TEMPLATE (Concise Version)

Project: Zapier + n8n Workflow Automation
Client: [Name]
Prepared by: [Your Name]
Date: [Insert Date]

### Scope

- Build up to [X] workflows

- Integrate [X] systems

- Testing + documentation

- Delivery + training

### Timeline

[X] Days total

### Investment

$[Amount]

### Maintenance (Optional)

$[Amount]/month

Approved By:
Client: __________________
Date: ___________________

# 🧾 CONTRACT TEMPLATE (Master Service Agreement)

Zapier + n8n Automation Consulting Services

# MASTER SERVICE AGREEMENT (MSA)

This Master Service Agreement (“Agreement”) is entered into on [Date], between:

[Your Business Name], (“Consultant”)
and
[Client Company Name], (“Client”).

## 1. Services

Consultant will provide:

- Workflow automation services

- System integrations

- n8n server setup (if applicable)

- Testing, debugging, training

- Documentation

- Maintenance (if included)

All services are detailed in the Statement of Work (SOW) attached to this Agreement.

## 2. Payment Terms

- 50% upfront deposit

- 50% upon completion

- All invoices are due within 7 days

- Monthly retainers billed in advance

Late payments may delay project timelines.

## 3. Client Responsibilities

Client agrees to:

- Provide access to systems and accounts

- Review and approve workflows timely

- Ensure all third‑party software licenses are active

## 4. Deliverables

Consultant will deliver:

- Completed workflows

- Documentation

- Training (if applicable)

- Workflow diagrams

Deliverables are considered accepted unless issues are reported within 5 business days.

## 5. Change Requests

Changes outside the agreed scope will be billed at:

- $[Rate]/hour or

- New fixed-price mini‑SOW

## 6. Confidentiality

Both parties agree to protect confidential information, including:

- Business data

- System access details

- Credentials

- Internal processes

## 7. Data Security

Consultant follows:

- Secure credential storage

- Encrypted communication

- No data sharing with third parties

Credentials may be revoked after project completion.

## 8. Ownership

- Client owns all workflows built specifically for their business.

- Consultant retains ownership of reusable templates or internal tools.

## 9. Termination

Either party may terminate with 14-day notice.
Client must pay for completed work up to termination date.

## 10. Liability

Consultant is not responsible for:

- Third-party service outages

- Zapier or n8n platform changes

- API limits or failures

- Client misconfigurations after delivery

## 11. Governing Law

This Agreement is governed by the laws of [Your Country/State].

## 12. Signatures

Client
Name: __________________
Signature: ______________
Date: ___________________

Consultant
Name: __________________
Signature: ______________
Date: ___________________